# Sightline

Triage and consolidation of incoming information in an Emergency Operations Centre

Prepared for: Wellington City Council Emergency Management

Based on work by: Team 3: Chamodya Attanayake, Julianne Hickey, Mark Simpson and Steph Jordan

Origin: Impact Lab Wellington, Saturday 8 August 2026, Problem Statement 04

Version: 1.0

Date: 9 August 2026

Table of Contents

1.	Executive summary	4

2.	Background and context	5

3.	Scope	6

4.	Build Vision	8

5.	Stakeholders and users	9

6.	Business objectives and success measures	10

7.	Business requirements	11

8.	Product specification, functional requirements	12

9.	Non functional requirements	18

10.	Data and integration specification	19

11.	Gaps: designed but not built	21

12.	Assumptions, constraints and dependencies	22

13.	Risks	23

14.	Recommended next steps for WCC	24

Appendix	25

### About this document

This is a retrospective business requirements document. It records what the team set out to build rather than what was finished in the one day impact lab.

It exists so that WCC Emergency Management can take the thinking forward without having to reverse engineer it from a prototype repository. Where a requirement was designed but not implemented, it is marked. Where a design decision was deliberate and is worth preserving, the reasoning is given, so that the knowledge captured from the WCC SME (Fahimi) on the day does not need to be rediscovered.

Nothing in this document should be read as an operational system.

### How to read the requirement identifiers

| Prefix | Meaning |
| --- | --- |
| BO-n | Business objective |
| BR-n | Business requirement, stated in business terms |
| FR-n | Functional requirement, stated as a product specification |
| NFR-n | Non functional requirement |
| DR-n | Data or integration requirement |
| GAP-n | Designed but not built during the Lab |

## Executive summary

During an emergency, Wellington City Council has a need for rapid and accurate sorting of incoming information so staff can focus on actioning the right events at the right time.

Reports arrive by phone, email, web form, social media, news and partner agency feeds and the team has to work out for each one where it relates to, whether it is new or a repeat of something already known, how reliable it is, and whether it needs someone tasked to it.

Team 3 designed Sightline, a live triage board for an Emergency Operations Centre. It was built around a single acceptance test:

Someone walks into the EOC cold and can answer “what are the top three things that need to happen next, and why” in under thirty seconds.

Sightline holds two streams of work in one prioritised view:

- Incoming event reports: what the public, hubs, agencies and media are reporting

- EOC plan obligations: sit reps, handovers, public information releases and checkpoints that fall due at fixed times

Both compete for the same operator attention, so the design puts them on the same list.

What the AI does:

- Triage:  Sorts each report into awareness, verification required, or action required

- Consolidate: Groups reports about the same event into a single action item, so one thing that happened is one row on the board regardless of the number of reports received.

- Sit rep: Drafts a situational report from the themes it derives across the board, badged as AI-generated and traceable back to the report IDs behind each claim.

What the human does:

- Change triage status: The AI triages, the operator can override

- Set a time due: Attach a deadline to an incident so it ages and escalates against the clock

- Complete and clear: Mark a task done and take it off the action board

Every decision is written to an append only audit log, which is what makes a shift handover briefing, a post-emergency review and an OIA response possible from the same record.

The central design position is that triage is assistive, not automatic. AI may escalate a report. Only a human may de-escalate one. Everything the system infers is shown separately from what was actually said, and never overwrites it.

## Background and context

### 2.1 The Impact Lab

Impact Lab Wellington was a one day build run by Wellington City Council Emergency Management with Claude Code Community NZ on Saturday 8 August 2026 at the Waimanga Room, Wellington City Council. Ten teams worked across five problem statements, two teams per statement, with roughly six and a half hours of build time and a three minute demo.

Team 3 was assigned Problem Statement 04.

### 2.2 The problem statement

How might we help emergency staff rapidly sort incoming reports into information for awareness, information requiring verification, and information requiring action?

During an event, information arrives through phone calls, emails, forms, social media, news reports and partner agencies. Staff must identify where it relates to, whether it is new or duplicated, how reliable it may be, and whether it requires action. A prototype could extract location, time, issue and urgency; group similar reports; preserve source links; and present a queue for human review.

Desired outcome: Staff spend less time sorting information and more time checking significant reports and coordinating action.

### 2.3 The operational reality being designed against

The prototype was tested against a reconstruction of the Wellington region flooding of Monday 20 April 2026: 134 mm of rain at Berhampore, 77 mm of it in the single hour to 03:00, around 200 weather related callouts attended from 02:00, streets evacuated in Wainuiomata, roughly ten dwellings left uninhabitable across Berhampore, Mornington and South Karori, and a state of emergency declared at 17:25.

That event supplied the shape of the problem: report volume that spikes faster than a human can read, several people reporting the same incident in different words on different channels, vague and ambiguous place names, second hand chatter, and a shift handover that has to happen in the middle of it.

## Scope

### 3.1 How scope was defined

All five Impact Lab problem statements sit inside one frame: improving the flow and use of information between communities and the Council before and during an event. Read together they describe a single pipeline and common operating system rather than five separate products.

The diagram positions the work as follows.

| Position | Statement | Relationship to Sightline |
| --- | --- | --- |
| Upstream | 2, community reports | Supplies structured reports from residents, community groups and Community Emergency Hubs |
| Upstream | 3, public signals | Supplies candidate signals detected from public online information |
| Upstream | 5, movement anomalies | Supplies anomaly detections from pedestrian and vehicle movement data |
| Centre | 4, sort, dedupe, prioritise | Team 3. The single point where everything inbound is normalised, assessed, grouped and ranked |
| Downstream | 1, community view | Consumes what has been assessed as confirmed and publishable |

### 3.2 In scope

| Ref | In scope |
| --- | --- |
| S-01 | Ingest of reports from six channels: phone call, email, web form, social media, news, partner agency |
| S-02 | Normalisation of any upstream payload onto one canonical record |
| S-03 | Automated triage of each report into action required, verification required or situational awareness |
| S-04 | Location resolution from free text against a Wellington gazetteer, with confidence made visible |
| S-05 | Consolidation of multiple reports about one incident into a single queue row |
| S-06 | A prioritised operator queue combining reports and time bound EOC plan obligations |
| S-07 | The operator decision vocabulary: acknowledge, override priority, note, assign, forward, rule out, complete |
| S-08 | An append only audit log of every machine and human action |
| S-09 | A shift handover briefing assembled from the live queue and the audit trail |
| S-10 | A map view of operationally relevant reports, with location confidence encoded visually |
| S-11 | A GeoJSON feed of assessed reports for the shared common operating picture |
| S-12 | Runtime configuration of rules, sources, destinations and event specific instructions without a code change |

### 3.3 Out of scope

| Ref | Out of scope | Why |
| --- | --- | --- |
| X-01 | Detecting impacts from public online information | Problem statement 3 |
| X-02 | Detecting movement anomalies | Problem statement 5 |
| X-03 | The public facing community view | Problem statement 1 |
| X-04 | The two way acknowledgement channel back to community reporters | Problem statement 2 |
| X-05 | Crew and resource dispatch, tasking and job management | This would be a value-add to include |
| X-06 | Authentication, role based access and single sign on | Prototype scope only, see NFR-07 |
| X-07 | Any presentation of the prototype as an operational emergency source | Explicit Lab constraint |

### 3.4 Deferred, designed but not built

These were specified during the Lab and consciously dropped for time. They are recorded in section 10 as GAP-n items so that WCC inherits the intent rather than losing the knowledge gained during the event.

## Build Vision

Picture a flight departure board. Gates, destinations, departure times and status, all prominently displayed. The next departure sits at the top, and every row moves up as the one above it clears.

Sightline is that board for an Emergency Operations Centre. It surfaces the essential information in the order it needs acting on.

Behind it, the firehose has already been dealt with. Two locally run models do that work: one triages each report into awareness, verification required or action required, the other consolidates incoming reports by location and key words so that one thing that happened is one row, not eight.

The team is presented only with what it needs to identify the next immediate task, with live incidents and the planner timeline on a single readable board.

Progressive disclosure opens the detail underneath, a map view shows where an incident is without losing sight of the reports behind it, EOC staff can upload plans so the centre activities are added to the board and sit-rep reports can be generated from the board content.

Staff spend less time sorting information and more time acting on it.

4.1 What we actually built

This is the vision, not the state of the prototype. Available build time took us to a working board with triage, consolidation, the combined incident and obligation queue, progressive disclosure and the map, but several parts of the picture above are incomplete. Triage ran against the Claude API by default rather than a locally hosted model, with the local option designed and configurable but not the tested path. Consolidation was deterministic, grouping on location, register and category, rather than the second model described above. And the board does not yet let an operator put a deadline on an incident and watch it climb, which is the piece that would make it behave most like a departure board.

We have kept the gap visible in this document on purpose. Anyone picking this up should know which parts are proven and which are still intent.

## Stakeholders and users

| Stakeholder | Interest | Primary need from Sightline |
| --- | --- | --- |
| Controller | Accountable for what the EOC does next | A ranked list that cannot bury a life safety report |
| Intelligence function | Sit reps, telemetry sweeps, hazard assessment | Themes and evidence traceable to source reports |
| Operations function | Tasking, partner liaison | Confirmed, located, deduplicated incidents |
| Public Information Management | Releases and media standups | A clear line between confirmed and unverified |
| Welfare function | Hubs, evacuation centres, vulnerable people | Visibility of welfare and dependency reports |
| Incoming shift staff | Picking up mid event | A handover briefing that leads with what needs actioning next |
| Partner agencies: FENZ, Police, Wellington Water, WCC Roading | Receiving forwarded reports | Clear provenance and verification state on anything forwarded |
| Community reporters | Being heard | Their original words preserved and never overwritten |
| WREMO and NEMA | Regional and national picture | Sit rep inputs, and a consistent common operating picture |
| Council legal and governance | OIA, after action review | A defensible record of who did what, when and why |

### 5.1 Primary user

All staff during an activated EOC, working shifts and needing to see what needs action.

## Business objectives and success measures

| Ref | Objective | Measure | Baseline observed in the Lab |
| --- | --- | --- | --- |
| BO-01 | Reduce staff time spent sorting information | Reports received versus queue rows an operator must read | 26 reports collapsed to 19 rows on the demo corpus |
| BO-02 | Ensure nothing requiring action is buried | Recall on action required reports | The naive baseline assessor classified only 6 of 32 correctly and put 13 reports into awareness where none belonged. Closing this was the stated target |
| BO-03 | Reduce time from report arrival to a human seeing the first action item | Elapsed time to first action required item surfaced | Instrumented as a demo metric, no operational baseline |
| BO-04 | Make reliability visible rather than implied | Every assessment carries named, human readable reasons | Achieved by design, every score traces to a named rule |
| BO-05 | Prevent unopened reports crossing a shift boundary unseen | Count of never acknowledged reports at handover | Surfaced as the leading section of the handover briefing |
| BO-06 | Feed the shared common operating picture | A published feed consumed by other modules | GeoJSON endpoint delivered |

## Business requirements

| Ref | Requirement | Priority |
| --- | --- | --- |
| BR-01 | Staff must be able to see, in one view, everything currently competing for EOC attention, including both incoming reports and scheduled plan obligations | Must |
| BR-02 | Every incoming report must be sorted into one of three dispositions: action required, verification required, situational awareness | Must |
| BR-03 | Multiple reports describing the same incident must appear as one item of work, with all sources visible behind it | Must |
| BR-04 | The original words and the original source link of every report must be preserved and retrievable, unaltered | Must |
| BR-05 | Anything the system infers must be visibly distinguishable from what was actually reported | Must |
| BR-06 | A human must be able to disagree with any machine assessment quickly, and the system must record that they did and why | Must |
| BR-07 | Unverified public information must never be presentable as confirmed fact | Must |
| BR-08 | The system must be able to state who did what, when and why, for any report, at any later date | Must |
| BR-09 | An incoming shift must receive a briefing that leads with the work nobody has yet looked at | Must |
| BR-10 | Assessed information must be publishable to other systems in an open, documented format | Must |
| BR-11 | Event specific guidance from the controller must be applicable during an event without a software change | Must |
| BR-12 | Adding a new inbound source must not require a software change | Should |
| BR-13 | Report content must be able to be processed without leaving Council infrastructure, where policy requires it | Should |
| BR-14 | An operator must be able to attach a deadline to an incident and see it escalate against the clock | Should, see GAP-01 |
| BR-15 | A situation report must be draftable from the board, with every claim traceable to the reports behind it | Should, see GAP-02 |

## Product specification, functional requirements

### 8.1 Ingest and source adapters

| Ref | Specification |
| --- | --- |
| FR-01 | The system exposes a single ingest endpoint, POST /api/v1/ingest?adapter=<id>. A payload posted with an adapter identifier is mapped onto the canonical record. A payload posted without one must already be canonical |
| FR-02 | Each inbound source is described by a declarative adapter that maps the source’s field names onto canonical dotted paths. Adapters are configuration, not code, and are hot reloaded |
| FR-03 | Adapter mapping syntax supports dotted paths, list indexing, hard coded literals and repeated arrays mapped onto canonical collections. Unmapped source paths are skipped rather than rejected |
| FR-04 | Six channels are supported at launch: phone_call, email, web_form, social_media, news, partner_agency. sensor and other are reserved |
| FR-05 | Channel is declared by the adapter, not read from the payload, so a feed cannot claim to be a channel it is not |
| FR-06 | Ingest is idempotent on the source’s stable external identifier. Re posting a known identifier is rejected as a duplicate, not stored twice, so replays and retries are safe |
| FR-07 | Any field in the inbound payload that is not mapped is preserved verbatim under raw and shown in the report detail pane, so nothing is lost before the mapping catches up |
| FR-08 | Ingest returns an accepted count, a duplicates rejected count, the identifiers created and any errors |
| FR-09 | Adapters shipped at launch: WCC Contact Centre, EOC Inbox, Public Report Form, Social Media Listener, Partner Agency Feed, News Monitoring |

Design note. The social media adapter is a published contract, not an internal detail. It was written so another Impact Lab team could post batches into Sightline without coordination: {"items": [ ... ]} with post_id, platform, url, posted_at, text, an author block including an is_official flag, optional media, optional geo with a stated source, optional engagement counts and an optional upstream credibility score. This is the seam that makes the pipeline in section 3.1 real.

### 8.2 Canonical data model

| Ref | Specification |
| --- | --- |
| FR-10 | Every report is stored as one canonical Reporting record with five top level blocks: source, content, location, reporter and raw |
| FR-11 | Everything the machine derives lives under a separate triage block. It must never be merged into content |
| FR-12 | source.permalink and raw are always preserved. Nothing inferred may replace what was said |
| FR-13 | Location carries a method recording how it was obtained: device GPS, user pin, operator placed, post geotag, profile, gazetteer match, text inference, or unknown. Device GPS, user pin, post geotag and operator placed are the only methods classed as precise |
| FR-14 | A location resolved from free text is always marked low confidence and must never be rendered identically to a known one |
| FR-15 | Machine generated media captions are stored in a separate field from author supplied captions and are always rendered with an AI generated label |
| FR-16 | Workflow status is modelled separately from priority. A report may be action_required and still new, meaning nobody has picked it up. That combination is exactly what the handover briefing exists to catch |
| FR-17 | Statuses: new, acknowledged, in_review, verified, false_reporting, forwarded, actioned, closed, duplicate |
| FR-18 | acknowledged_by is set by the first human to open a report. A null value at end of shift is the definitive signal that nobody has ever looked at it |

### 8.3 Triage engine

| Ref | Specification |
| --- | --- |
| FR-19 | Triage runs in one of three modes, set at runtime: rules for the deterministic ruleset only, llm for model classification only, or hybrid |
| FR-20 | In hybrid mode the deterministic ruleset runs first and the model gives a second opinion. Where they disagree, the higher priority is kept and the disagreement is surfaced to the operator rather than resolved silently |
| FR-21 | The model is never permitted to lower a priority the ruleset raised. Machines may escalate, only a human may de-escalate |
| FR-22 | Model verdicts below a configurable confidence floor, default 0.45, are ignored |
| FR-23 | Model assessment is asynchronous and runs after the report is already queued and scored by the rules. A controller needs the queue now, not when the model finishes |
| FR-24 | Every report starts at a base score. Each matching rule adds its score. The total is compared against configurable thresholds to select a priority |
| FR-25 | A rule may additionally force a minimum priority, or cap a maximum priority. A force beats a cap only where the forced priority is higher |
| FR-26 | Every point of score must trace to a named rule with a human readable label and, where useful, a stated rationale. These are surfaced in the interface as signals |
| FR-27 | Rule conditions available: keyword presence, keyword absence, channel, presence of media, presence of any location, presence of a precise location, reporter official flag, upstream credibility floor, cluster size, cluster already flagged false, and report age windows |
| FR-28 | Reports are categorised by hazard type for grouping and map iconography: life safety, structural damage, flooding, landslide, fire, roads and access, utilities, coastal and tsunami, welfare and shelter, general |
| FR-29 | Potential loss of life is assessed and displayed as its own column, separate from priority, in four bands: none, possible, likely, confirmed. Priority answers what to work on next. Life risk answers whether someone could die. They usually agree, but not always |
| FR-30 | The register a report is written in is classified as one of: distress, urgent, concerned, informational, supportive, speculative. This is an input to consolidation, not to priority |
| FR-31 | Operator overrides survive re-triage. Re-running the engine must not silently undo a human decision |
| FR-32 | The ruleset is versioned and the version is recorded on every assessment |

Guard rails shipped in the default ruleset. These are the requirement, not merely the configuration:

- Explicit life safety language forces action required regardless of source.

- Social media is capped at verification required. A public post is a signal to investigate. A human must promote it further.

- News reporting is capped at verification required as a secondary source.

- Second hand and rumour language is capped at verification required and scored down.

- A report matching a cluster a controller has already assessed as false is heavily penalised and capped at situational awareness, then flagged, never silently dropped.

- Dependence on powered medical equipment is scored as a life safety problem on a timer, not as welfare to be handled later.

### 8.4 Consolidation

| Ref | Specification |
| --- | --- |
| FR-33 | Reports describing the same incident are consolidated into one queue row, with every contributing source visible behind it |
| FR-34 | The consolidation test is location proximity, plus matching register, plus matching hazard category. Wording overlap is a supporting signal only, never the deciding one |
| FR-35 | Default proximity threshold is 250 metres, within a configurable time window, default 240 minutes |
| FR-36 | The register test is a hard requirement, not a refinement. A speculative post asking whether a tsunami warning is real must never merge into a report of an actual tsunami |
| FR-37 | Reports with no resolvable location may still consolidate, but only on a strong wording match, default 50 per cent or better, standing in for the missing place |
| FR-38 | A priority override applied to a consolidated row applies to every member report, so a row and its sources can never disagree |
| FR-39 | A consolidated group is not complete while any member report remains open |

Observed effect. On the demo corpus, consolidation collapsed 26 reports into 19 rows. The Ngaio Gorge slip became a single row with three sources: a phone call, a social post and a roading confirmation.

### 8.5 EOC plan obligations

| Ref | Specification |
| --- | --- |
| FR-40 | Time bound EOC plan obligations are held in the same queue as reports, on their own rows |
| FR-41 | Obligation types supported: sit rep, handover, shift start, shift end, publication, briefing, meeting, checkpoint, roll call, incident action plan, activation change, warning received |
| FR-42 | Each obligation carries a due time, an owning EOC function, an audience, an optional lead time and an optional recurrence interval |
| FR-43 | Obligations climb the queue as their deadline approaches |
| FR-44 | An obligation can never outrank an action required report. This is a hard ceiling on a single numeric scale, not a weighting that a sufficiently close deadline could eventually overcome |
| FR-45 | Obligations are marked done by an operator, and that action is audited |
| FR-46 | The obligation set is uploadable and editable at runtime |

### 8.6 Operator actions

| Ref | Specification |
| --- | --- |
| FR-47 | An operator may acknowledge a report or a whole consolidated group |
| FR-48 | An operator may override the machine priority, and must give a reason |
| FR-49 | An operator may change status, add a note, assign to a person, mark a report false, unmark it, or link it as a duplicate of another |
| FR-50 | An operator may forward a report to a configured destination, by email or by API call, with an accompanying note |
| FR-51 | Forwarding destinations are configuration. Those shipped were FENZ, Wellington Water faults, NZ Police District Command Centre, WCC Roading and Traffic, and the shared common operating picture feed |
| FR-52 | Forwarded items record whether the receiving agency has acknowledged. Until acknowledged, the handover briefing lists them as awaiting a reply |
| FR-53 | A dry run mode records the outbound payload in the audit log without sending it, so behaviour can be demonstrated and tested safely |
| FR-54 | An operator may mark an event complete and clear it from the action board |

### 8.7 Audit

| Ref | Specification |
| --- | --- |
| FR-55 | Every machine and human action is written to an append only event log |
| FR-56 | Audited actions include: ingested, triaged, retriaged, viewed, acknowledged, priority overridden, status changed, marked false, cluster flagged false, note added, assigned, forwarded, forward failed, linked duplicate, shift started, shift ended, handover generated, config changed, ruleset generated |
| FR-57 | Each event records timestamp, actor, whether the actor was human, the field changed, the value before, the value after and any note |
| FR-58 | Human decisions are distinguished from machine bookkeeping. The handover briefing leads with human decisions |
| FR-59 | The audit log is the basis of after action review and any OIA response, and must therefore be complete and immutable |

### 8.8 Shift handover briefing

| Ref | Specification |
| --- | --- |
| FR-60 | A handover briefing is assembled on demand from the live queue and the audit trail, so it cannot drift from them |
| FR-61 | The briefing leads with reports nobody has ever opened, then open action required work, then stalled items, then leads awaiting verification, then forwards that received no reply, then what was ruled out during the shift |
| FR-62 | Every line in the briefing links through to the underlying report |
| FR-63 | The model may write the opening paragraph and up to eight watch items. These are badged as AI generated. The lists beneath are assembled deterministically and remain the record |
| FR-64 | The briefing is exportable as Markdown and as PDF |
| FR-65 | Shifts can be started and ended, and both actions are audited |

Design note. The problem statement required reducing the time EOC staff spent processing information. This was addressed by using AI to both triage and consolidate incoming reports. However, it was also considered important that any machine interpretation was verified by human eyes. FR-61 exists for this reason.

### 8.9 Map and common operating picture output

| Ref | Specification |
| --- | --- |
| FR-66 | A map view plots only reports assessed as operationally relevant. Which priorities appear is configurable, default action required and verification required |
| FR-67 | Pin opacity encodes location confidence. A solid pin is a location we were given. A faded pin is one inferred from wording. An inferred pin must never look like a known one |
| FR-68 | The same data is exposed as a plain GeoJSON feed at GET /api/v1/geojson, filterable by priority, with an option to return all priorities |
| FR-69 | Every GeoJSON feature carries its provenance, verification state, location method and whether the location is precise, so a consumer can distinguish an unverified public post from a confirmed partner agency update without asking |

### 8.10 Configuration and event specific instruction

| Ref | Specification |
| --- | --- |
| FR-70 | Settings, source adapters, forwarding destinations, the triage ruleset and event instructions are all held as configuration files, editable from a Settings tab and hot reloaded |
| FR-71 | A controller may write event specific triage instructions in plain Markdown, in the words they would use to brief a colleague, and these are supplied to the model with every report |
| FR-72 | Instructions steer the model. They must not switch off the guard rails. Social media stays capped at verification required, and instructions cannot lower a priority on their own |
| FR-73 | Instructions are uploadable, editable and deletable at runtime, and all three actions are audited |

Worked example of an instruction file, from the Lab:

Response timeline. Crews are tasked in 2 hour blocks. Anything I cannot action within 6 hours goes to the morning plan. Already known, do not escalate. Ngaio Gorge Road is closed and a roading crew is on site. Further reports about that slip are awareness only. Treat as action required. Anyone dependent on powered medical equipment while the power is out. Anyone in or entering water. Hold back. Anything sourced only from social media until a second source agrees.

This is the feature most likely to be underestimated. It lets a controller retune the desk mid event, in their own words, without a developer.

## Non functional requirements

| Ref | Requirement |
| --- | --- |
| NFR-01 | The queue must be usable while reports arrive faster than a human can read them. Rules based scoring is synchronous, model assessment is asynchronous behind it, default eight workers |
| NFR-02 | The board must be legible on a projector from the back of a room, and readable in both light and dark conditions, because the display environment is not controllable |
| NFR-03 | The system must run with no network access. Map libraries and geographic data are held locally, with no content delivery network and no tile keys |
| NFR-04 | Report content must be processable entirely on premises where policy requires it. The model provider is switchable between a hosted API and a local model by a single configuration line, with identical prompts and schemas either way |
| NFR-05 | A failing assessor must never lose a report. An exception during assessment stores the report unassessed with the error attached, because losing an incoming report is worse than showing an unassessed one |
| NFR-06 | Re-ingesting a stream must never duplicate records |
| NFR-07 | Authentication is out of scope for the prototype. Actions are attributed to a configured default actor. Real deployment requires authenticated users, and the audit model is already shaped for it |
| NFR-08 | The interface refreshes on a short poll, default two seconds |
| NFR-09 | No personal information of real residents may appear in seed or demo data |
| NFR-10 | All published data must carry attribution to its publisher and its licence |

## Data and integration specification

### 10.1 Application interface

| Ref | Method and path | Purpose |
| --- | --- | --- |
| DR-01 | POST /api/v1/ingest | Ingest, optionally through a named adapter |
| DR-02 | GET /api/v1/reportings | List reports, filterable |
| DR-03 | GET /api/v1/reportings/{id} | One report in full, including raw payload |
| DR-04 | GET /api/v1/reportings/{id}/audit | Audit history for one report |
| DR-05 | GET /api/v1/reportings/{id}/cluster | The consolidation group a report belongs to |
| DR-06 | POST /api/v1/reportings/{id}/{action} | Operator actions: acknowledge, priority, status, note, assign, false, unfalse, duplicate, forward, retriage |
| DR-07 | GET /api/v1/consolidated | The consolidated operator queue |
| DR-08 | GET /api/v1/consolidated.csv | The same queue as CSV, for reporting and review |
| DR-09 | POST /api/v1/consolidated/{id}/{action} | Group level acknowledge, priority and complete |
| DR-10 | GET /api/v1/obligations, PUT, POST /{id}/done | Obligation list, replacement and completion |
| DR-11 | GET /api/v1/handover/preview, POST /api/v1/handover, GET /api/v1/handover/{id}/markdown, /pdf | Handover briefing generation and export |
| DR-12 | GET /api/v1/geojson | Common operating picture feed |
| DR-13 | GET /api/v1/audit | System wide audit feed |
| DR-14 | GET/PUT /api/v1/config/{name}, /rules, /instructions | Runtime configuration |
| DR-15 | GET /api/v1/shifts, POST /shifts/start, POST /shifts/{id}/end | Shift management |
| DR-16 | GET /api/v1/stats, /health, /llm/status, /adapters, /destinations | Operational visibility |

### 10.2 Outbound contract to the common operating picture

The GeoJSON feed is the deliverable that makes Sightline a component rather than an island. Each feature must carry, at minimum: report or cluster identifier, priority, hazard category, life risk band, verification status, source channel, location method, a precise location boolean, timestamp and a link back to the original source.

### 10.3 Reference data

| Ref | Data | Note |
| --- | --- | --- |
| DR-17 | Wellington gazetteer of place names to coordinates | 46 place names in the Lab gazetteer resolve to more than one location. Ambiguity must be surfaced, not resolved by guessing |
| DR-18 | WCC Emergency Management public GIS catalogue, 74 datasets | Flood, landslide, earthquake, tsunami, coastal inundation and climate layers, emergency hubs, post quake road reopening order, water tanks, deprivation by area, and live river level and rainfall telemetry |
| DR-19 | Test corpus and held back answer key | Used to score triage accuracy rather than admire it |

## Gaps: designed but not built

| Ref | Gap | Intended behaviour |
| --- | --- | --- |
| GAP-01 | Time due on a report | Obligations carry a due time, a live countdown and deadline driven ordering. Incident reports have no built equivalent. An operator should be able to enter a time due for action against an incident and watch it escalate against the clock. |
| GAP-02 | Situation report drafting | The model writes a summary and watch items over the handover briefing. It does not yet derive themes across the whole board or cite the report identifiers behind each claim. Traceability of each claim to its sources is the requirement, not the prose. |
| GAP-03 | Authenticated users and roles | Actions are attributed to a configured default actor. The audit model already carries an actor field and a human flag, so this is an addition rather than a rework |
| GAP-04 | Live upstream connections | Adapters exist for all six channels but were exercised against replayed and synthetic data, not live Council systems. |
| GAP-05 | Acknowledgement back to the reporter | Deliberately out of scope as problem statement 2, but the canonical record retains reporter contact details, so the hook exists. |
| GAP-06 | Action notifications | The model allows an EOC staff member to mark an incident requiring action as ‘Done’ and remove it from the board. The extension to this would be to allow an EOC staff member to take the action from the board, such as notifying FENZ or forwarding the report to another team. |

## Assumptions, constraints and dependencies

### 12.1 Assumptions

- A human operator remains in the loop. The system ranks and drafts. It does not decide.

- Partner agency feeds can be treated as pre verified sources.

- A controller is enabled to write event specific guidance in plain language during an event.

### 12.2 Constraints

- The Lab prototype used hazard planning data and synthetic reports, and must never be presented as an operational emergency source.

- Build time was approximately six and a half hours across a single day.

- The Lab repository is public and must remain free of personal information.

- Data belongs to its publishers, WCC, GWRC, NEMA and MetService among them, and licences vary per dataset.

### 12.3 Dependencies

- Upstream: the community reporting channel, the public signal detection capability and the movement anomaly capability, none of which Sightline builds.

- Downstream: the shared common operating picture, and the public facing community view.

- A model provider, either a hosted API or a locally hosted model, depending on data policy.

## Risks

| Ref | Risk | Consequence | Mitigation designed in |
| --- | --- | --- | --- |
| R-01 | Automation bias: operators trust the machine ranking and stop reading | A buried report is never seen | Named reasons on every assessment, disagreement surfaced rather than resolved, life risk shown as its own column |
| R-02 | Under escalation | A person needing help is classified as awareness | Life safety language forces action required, model may never downgrade, thresholds tuned toward over escalation |
| R-03 | Unverified information treated as fact | Incorrect public information release, reputational and safety harm | Hard caps on social and news channels, verification state carried on every outbound feature, inferred pins visually distinct |
| R-04 | Silent mis-location | A crew is sent to the wrong place | Ambiguous place names resolve to no coordinates at all rather than a guess, location method recorded and displayed |
| R-05 | Consolidation merges distinct incidents | Two events treated as one, one of them lost | Register plus category plus proximity all required, wording is a supporting signal only |
| R-06 | Model unavailability or latency during an event | Queue stalls when it is needed most | Rules engine runs synchronously and independently, model assessment is asynchronous and optional, mode switchable to rules only |
| R-07 | Report content leaving Council infrastructure | Privacy and policy breach | Local model provider option, single configuration change, no code difference |
| R-08 | Configuration used to weaken safety behaviour | Guard rails bypassed under pressure | Instructions cannot lower a priority, caps are enforced beneath instructions, all configuration changes audited |
| R-09 | Prototype mistaken for an operational system | Public relies on a synthetic source | Explicit labelling throughout, all generated records flagged as generated |

## Recommended next steps for WCC

Offered as a suggestion, not a plan. The team has no visibility of Council priorities or platform standards.

- Validate the queue model with controllers before building anything further. The proposition that reports and plan obligations belong on one list is the strongest and the least tested idea in the design.

- Close GAP-01, time due on reports. It is small, it completes the model, and it is the thing an operator will ask for first.

- Establish a scored test corpus as a permanent asset. A useful artefact from the Lab was a held back answer key that made triage accuracy measurable.

- Decide the data policy question early. Whether report content may reach a hosted model determines the deployment shape. The design supports either, but the decision drives infrastructure.

- Treat the audit log as a governance requirement. It is what makes after action review and OIA response possible, and it is much cheaper to build in at the start.

# Appendix

### A: glossary

| Term | Meaning |
| --- | --- |
| Action required | A report needing someone tasked to it |
| Verification required | A report needing confirmation before it can be acted on or published |
| Situational awareness | A report worth knowing about, needing no action |
| Consolidation | Grouping multiple reports about one incident into a single item of work |
| COP | Common operating picture, the shared map fed by all modules |
| EOC | Emergency Operations Centre |
| IAP | Incident Action Plan |
| Life risk | Potential loss of life, assessed and displayed separately from priority |
| Obligation | A scheduled EOC plan commitment falling due at a fixed time |
| OP | Operational period |
| Register | The tone a report is written in, used as a consolidation test |
| Reporting | The canonical record for one thing someone told us |
| Signal | One named rule that fired, shown to the operator as a reason |
| WREMO | Wellington Region Emergency Management Office |

### B: Default triage thresholds and headline rules

Base score 10. Action required at 62 or above. Verification required at 30 or above. Anything lower falls through to situational awareness.

| Rule | Score | Additional effect |
| --- | --- | --- |
| Life safety language | +55 | Forces action required |
| Structural collapse reported | +35 |  |
| Fire or gas | +30 |  |
| Person dependent on powered medical equipment | +30 |  |
| From an official partner agency | +22 |  |
| Situation described as worsening | +20 |  |
| Children, elderly or dependants at risk | +18 |  |
| Corroborated by three or more independent reports | +18 |  |
| Blocked route affecting access | +16 |  |
| Reporter identified as an official | +15 |  |
| Hazard at a public or sensitive place | +14 |  |
| Came through the call centre | +12 |  |
| Photo or video attached | +8 |  |
| Precise location supplied | +6 |  |
| Received in the last 30 minutes | +6 |  |
| News reporting | +4 | Caps at verification required |
| Social media | 0 | Caps at verification required |
| No location given | -8 |  |
| Older than 12 hours | -10 |  |
| Second hand or rumour language | -12 | Caps at verification required |
| General commentary, no incident described | -20 | Caps at situational awareness |
| Matches a cluster already marked false | -45 | Caps at situational awareness |